# Small Project: Local Grocery Price Finder Web App

# (400 points)

### Note: This assignment may be completed by a team. Two students can form a team. A single student can make a team too.

### Submission due: May 2nd, 2025

## Objective:

You and your partner develop a JavaScript-based web application that allows users to search for grocery items, fetch pricing data from multiple local stores, and recommend the lowest-priced options. The project will integrate JavaScript, APIs, web scraping, database storage, and user interaction.

## Week 1: Planning & Setup

### 📌 Goals for the Week:

- Understand project scope and requirements.

- Set up project environment (HTML, CSS, JavaScript, Node.js, Express).

- Design wireframes for the user interface (UI).

- Research local grocery store APIs or set up a sample dataset.

### ✅ Tasks to Complete:

- Project Ideation:

  - Read the project overview.

  - Brainstorm features and UI design.

  - Sketch wireframes using Figma or a simple pen-and-paper design.

- Project Setup:

  - Initialize a Node.js + Express backend.

  - Set up a simple frontend (HTML, CSS, JavaScript).

  - Store static data (mock prices of a few grocery items in JSON format).

- Research Data Sources:

  - Find grocery APIs (e.g., Walmart API, Kroger API) or plan to use web scraping (Puppeteer/BeautifulSoup).

  - If APIs are not available, create a sample JSON dataset.

### 📤 Deliverables for Week 1:

✔️ Wireframe designs.
✔️ Basic project structure in GitHub repo.
✔️ Sample JSON file with mock grocery prices.

## Week 2: Backend Development & Data Handling

### 📌 Goals for the Week:

- Develop an Express.js API for retrieving grocery prices.

- Implement data fetching (via API or scraping).

- Store item data in a MongoDB/PostgreSQL database.

- Implement a basic UI for user search.

### ✅ Tasks to Complete:

- Create Backend API Routes (Express.js):

  - /api/items → Returns a list of grocery items with prices.

  - /api/items/:name → Returns details of a searched grocery item.

  - /api/cheapest?item=milk → Finds the lowest-priced store for an item.

- Database Integration:

  - Set up MongoDB (or PostgreSQL).

  - Store grocery item data (name, price, store, location).

  - Implement CRUD operations (Create, Read, Update, Delete).

- Data Collection:

  - Fetch real-time prices from APIs (if available).

  - Use Puppeteer for web scraping (if no API is available).

  - Save fetched data to the database.

- Frontend:

  - Create a simple search bar in HTML/CSS.

  - Use fetch() in JavaScript to retrieve search results from backend API.

### 📤 Deliverables for Week 2:

✔️ Working backend with API endpoints.
✔️ Database storing grocery prices.
✔️ Basic search functionality in frontend.

## Week 3: Frontend & Recommendation System

### 📌 Goals for the Week:

- Improve UI with interactive elements.

- Implement a recommendation system for the cheapest grocery items.

- Show item details dynamically from API.

- Add filtering (sort by price, store location, etc.).

### ✅ Tasks to Complete:

- Enhance Search & Results UI:

  - Display results in a table/grid.

  - Show product image, price, store name.

- Implement Recommendation Logic:

  - Sort prices from lowest to highest.

  - Highlight the cheapest store for a given item.

  - Display additional store options for price comparison.

- Add Filtering Options:

  - Filter by store or location.

  - Sort prices by ascending/descending order.

- Improve User Experience (UX):

  - Use Bootstrap/Tailwind for better styling.

  - Add loading indicators while fetching data.

  - Handle errors (e.g., if no data is found).

### 📤 Deliverables for Week 3:

✔️ Improved search UI.
✔️ Recommendation system working.
✔️ Filter & sort options implemented.

## Week 4: Final Touches, Testing & Deployment

### 📌 Goals for the Week:

- Implement user authentication (optional).

- Optimize API performance & fix bugs.

- Deploy project (Frontend + Backend).

- Prepare a project demo & final report.

### ✅ Tasks to Complete:

- User Authentication (Optional)

  - Allow users to create an account & save favorite grocery lists.

  - Implement JWT authentication (if time allows).

- Optimize & Debug:

  - Optimize database queries to improve response time.

  - Fix frontend responsiveness.

  - Debug API calls & handle errors.

- Deployment:

  - Deploy backend on Render, AWS, or Heroku.

  - Deploy frontend on Netlify or Vercel.

  - Test deployment with real users.

- Final Presentation:

  - Create a short demo video (2-3 minutes).

  - Write a final project report (code structure, challenges, improvements).

### 📤 Deliverables for Week 4:

✔️ Fully working project.
✔️ Hosted live version of the app.
✔️ Video demo & final report including all scripts and documents.

## Evaluation Criteria (400 Marks)

| Category | Marks | Description |
| --- | --- | --- |
| Functionality | 120 | App correctly fetches & displays grocery prices, recommends cheapest options. |
| Frontend UI/UX | 80 | Clean, responsive, easy-to-use UI with sorting & filtering options. |
| Backend API & DB | 80 | Efficient API routes, database integration, and optimized queries. |
| Data Handling | 60 | Proper API fetching/web scraping & data storage. |
| Deployment & Docs | 60 | Successfully deployed project, final report, and demo video. |

## Starter Code

Below please find a basic starter code with API fetching and UI setup.

// Express.js Backend (server.js)

const express = require('express');

const cors = require('cors');

const mongoose = require('mongoose');

const app = express();

app.use(cors());

app.use(express.json());

// Connect to MongoDB

mongoose.connect('mongodb://localhost:27017/groceryDB', { useNewUrlParser: true, useUnifiedTopology: true });

// Define Schema & Model

const ItemSchema = new mongoose.Schema({

name: String,

price: Number,

store: String,

location: String

});

const Item = mongoose.model('Item', ItemSchema);

// API Routes

app.get('/api/items', async (req, res) => {

const items = await Item.find();

res.json(items);

});

app.get('/api/cheapest', async (req, res) => {

const { item } = req.query;

const cheapest = await Item.find({ name: item }).sort({ price: 1 }).limit(1);

res.json(cheapest);

});

app.listen(5000, () => console.log('Server running on port 5000'));

// Frontend (index.html)

/*

<!DOCTYPE html>

<html lang="en">

<head>

<meta charset="UTF-8">

<meta name="viewport" content="width=device-width, initial-scale=1.0">

<title>Grocery Price Finder</title>

</head>

<body>

<input type="text" id="search" placeholder="Enter grocery item">

<button onclick="searchItem()">Search</button>

<div id="results"></div>

<script>

async function searchItem() {

const item = document.getElementById('search').value;

const response = await fetch(`http://localhost:5000/api/cheapest?item=${item}`);

const data = await response.json();

document.getElementById('results').innerHTML = JSON.stringify(data);

}

</script>

</body>

</html>

# Django Backend (views.py)

from django.http import JsonResponse

from django.views.decorators.csrf import csrf_exempt

from django.db import models

import json

# Define Model

class Item(models.Model):

name = models.CharField(max_length=100)

price = models.FloatField()

store = models.CharField(max_length=100)

location = models.CharField(max_length=255)

# Fetch all items

def get_items(request):

items = list(Item.objects.values())

return JsonResponse(items, safe=False)

# Fetch cheapest item

def get_cheapest(request):

item_name = request.GET.get('item', '')

cheapest = Item.objects.filter(name=item_name).order_by('price').first()

return JsonResponse({'name': cheapest.name, 'price': cheapest.price, 'store': cheapest.store} if cheapest else {})

# Frontend (index.html)

/*

<!DOCTYPE html>

<html lang="en">

<head>

<meta charset="UTF-8">

<meta name="viewport" content="width=device-width, initial-scale=1.0">

<title>Grocery Price Finder</title>

</head>

<body>

<input type="text" id="search" placeholder="Enter grocery item">

<button onclick="searchItem()">Search</button>

<div id="results"></div>

<script>

async function searchItem() {

const item = document.getElementById('search').value;

const response = await fetch(`http://localhost:8000/api/cheapest?item=${item}`);

const data = await response.json();

document.getElementById('results').innerHTML = JSON.stringify(data);

}

</script>

</body>

</html>

*/

You need to expand on this by:

- Enhancing the UI (Bootstrap, TailwindCSS).

- Adding user authentication (JWT, Firebase).

- Implementing more advanced filtering & sorting.

Django (with PostgreSQL) and Node.js (with MongoDB) are both great choices, but the best option depends on your familiarity, scalability needs, and project goals.

## 🔍 Django (Python) vs. Node.js (JavaScript)

| Feature | Django + PostgreSQL | Node.js + MongoDB |
| --- | --- | --- |
| Language | Python | JavaScript |
| Database | Relational (PostgreSQL) | NoSQL (MongoDB) |
| Data Structure | Structured (tables, relations) | Flexible (documents, JSON-like) |
| Performance | Slower but scalable for large datasets | Faster for real-time & high-concurrent apps |
| Ease of Use | Easier for backend devs (Django ORM, built-in admin panel) | Easier for full-stack JS devs (MEAN/MERN stack) |
| Best For | Projects with structured data & complex queries | Projects with dynamic & flexible data needs |

### 🔹 When to Use Django + PostgreSQL?

✅ If you  prefer Python and want to use Django’s built-in features like admin panel, authentication, and ORM.
✅ If the grocery data is highly structured and requires complex filtering, relations, or analytics.
✅ If the project may evolve into a larger enterprise system in the future.

### 🔹 When to Use Node.js + MongoDB?

✅ If you are more comfortable with JavaScript and want a full-stack JS experience.
✅ If the data structure is flexible (grocery prices from different stores may vary in format).
✅ If the app needs real-time features (e.g., live price updates, chat, or notifications).

### 🥇 Best Recommendation?

- If you already know Python, go with Django + PostgreSQL (more structured, built-in admin).

- If you are comfortable with JavaScript, Node.js + MongoDB is easier for full-stack development.

- If the goal is a small MVP (Minimal Viable Product), Node.js + MongoDB is simpler & faster to develop.

- If you might work in corporate environments, Django + PostgreSQL is more commonly used in enterprise applications.